TRAVERSE MINDS UG

Website Master Plan

Built for Africa · Driven by Evidence

| Version | 1.0 |
| --- | --- |
| Date | March 2026 |
| Prepared for | Traverse Minds UG, Kampala |
| Scope | Full website: 11 pages, tech stack, CMS, SEO, launch roadmap |
| Status | Pre-launch blueprint — ready for execution |

# Table of Contents

1.  Strategic Overview

2.  Recommended Tech Stack

3.  Design System & Brand Direction

4.  Information Architecture & Site Map

5.  Page-by-Page Blueprint (11 pages)

6.  Global Component Library

7.  CMS & Backend Architecture

8.  SEO Strategy

9.  Mobile-First Strategy

10. Launch Roadmap

# 1. Strategic Overview

Traverse Minds UG is a 6-division civic-tech company operating from Kampala, targeting Uganda and the four EAC member states: Kenya, Tanzania, Rwanda, and Burundi. The website must serve four fundamentally different audiences simultaneously while projecting credibility, authority, and African originality.

## 1.1 Four Audiences

| Primary audiences • Institutional clients — banks, government agencies, NGOs evaluating cybersecurity services, audits, and compliance • Tech professionals & researchers — using Public Record EA, attending events, reading Think Tank reports • Policy-makers & donors — reading research, engaging on governance, OGP/partner relationships • Citizens & students — digital literacy programmes, podcast listeners, mobile-first users | What each needs • Credibility signals, certifications, case studies, clear service descriptions • Product demos, downloadable reports, event listings, API documentation • Accessible policy briefs, team credentials, partner logos, research downloads • Simple language, mobile-optimised pages, clear enrolment calls-to-action |
| --- | --- |

## 1.2 Core Website Goals

- Generate qualified leads: Security audits, Cyber Luncheon registrations, API access enquiries for Public Record EA

- Build authority: Think Tank publications, press coverage, partner logos, and team bios signal credibility to institutional buyers

- Drive community: Event RSVPs, newsletter signups, podcast subscribers, and literacy enrolments

- Enable discovery: SEO-optimised pages for 'Uganda cybersecurity', 'East Africa open data', 'digital literacy Kampala', and related queries

## 1.3 The Six-Division Ecosystem

All six divisions feed each other — this inter-connection is the core differentiator and must be visible on the website:

- Security audits are informed by Think Tank research and vice versa

- Events generate leads and community for the AI product (Public Record EA)

- The Facts & Figures Podcast amplifies Think Tank publications and drives literacy enrolments

- Digital Literacy builds the everyday user base for Public Record EA

- Media coverage of Events generates press mentions and authority signals for Security clients

# 2. Recommended Tech Stack

This stack is optimised for: SSR/SEO, low-cost hosting from Kampala, mobile performance on 3G/4G networks, and content flexibility — with no need for a dedicated back-end engineer to maintain it after launch.

## 2.1 Frontend Framework

| Technology | Choice | Rationale |
| --- | --- | --- |
| Framework | Next.js 15 (App Router) | SSR for SEO, ISR for content, image optimisation, Vercel free tier |
| Language | TypeScript | Type safety reduces bugs; essential for a multi-developer team |
| Styling | Tailwind CSS | Rapid UI development, consistent design tokens, small CSS bundle |
| Animation | Framer Motion | Polished scroll-triggered reveals, page transitions, hover effects |
| UI primitives | shadcn/ui | Accessible, unstyled components that match our design system |
| Runtime | React 19 | Server Components reduce JS bundle sent to mobile browsers |

## 2.2 Content Management (CMS)

- Primary CMS: Sanity.io Studio v3 — structured content for 6 divisions, real-time collaboration, free tier for small teams, excellent Next.js integration. Non-technical staff can publish posts, upload podcast episodes, and add events without touching code.

- Query language: GROQ (Sanity's native query language) — fast, flexible, typed responses

- Rich text: Portable Text — extensible block content with custom annotations and embeds

## 2.3 Hosting & Infrastructure

- Hosting: Vercel — zero-config Next.js deployment, preview URLs per branch, serverless functions for API routes

- CDN + DNS: Cloudflare — East Africa PoP in Nairobi ensures cached pages load in ~200ms for Ugandan users

- Email: Resend — transactional email for form confirmations, newsletter welcome, auto-replies

- File storage: Vercel Blob — PDF reports, job application CVs, capability statement downloads

- CRM: HubSpot free tier — all form submissions routed here; pipeline per division

## 2.4 Future: Public Record EA

Public Record EA is a full product, not a page. It must launch on its own subdomain: records.traverseminds.ug. The main site links to it but does not host the application. Tech stack for the product itself: Python FastAPI (data ingestion), PostgreSQL + pgvector (search), Anthropic API (summaries), Stripe (billing).

# 3. Design System & Brand Direction

The aesthetic must communicate: African-built, globally credible, evidence-driven. Not a generic SaaS template. Not 'African patterns' used as decoration. A confident, editorial voice that earns trust from both a Bank of Uganda official and an international researcher.

Avoid: purple gradients on white (overused civic-tech cliché), stock imagery of Africans using phones in fields, generic hero animation with floating connectivity dots, and any design that looks like it could belong to any NGO anywhere.

## 3.1 Colour Palette

| Primary colours • Deep forest green #0D3B2E — trust, nature, Uganda's landscape • Warm amber #E8912A — energy, data illuminated, action • Off-white #F6F4EF — warm background, not sterile white • Charcoal #1C1C1A — body text, serious tone | Division accent colours • Security: Deep teal #0F6E56 • Events: Amber #E8912A • AI / Public Record: Electric blue #185FA5 • Literacy: Forest green #3B6D11 • Media / Podcast: Coral #E05C3A • Think Tank: Charcoal #1C1C1A |
| --- | --- |

## 3.2 Typography

- Display / Hero: DM Serif Display — editorial, authoritative, African-confident. Used for page heroes, section headlines.

- Body / UI: IBM Plex Sans — technical, readable, versatile. Used for all body text, navigation, labels.

- Data / Code: IBM Plex Mono — used for data labels, code blocks, API documentation, and the Public Record EA interface.

- Scale: Hero: 64px · H1: 40px · H2: 28px · H3: 22px · Body: 16px · Small: 13px

## 3.3 Motion Principles

- Entry animations: staggered fade-up on scroll (not on page load) — 80ms delay between items

- Page transitions: subtle fade at 150ms

- Hover states: button scale 1.02, card slight elevation (2px translate-y)

- Avoid: spinning loaders, particle fields, excessive parallax, animations that fire before the user scrolls

## 3.4 Texture & Visual Motifs

- Topographic line patterns (East Africa terrain silhouettes) as section dividers and background textures

- SVG outline map of Uganda + EAC region as illustrative elements on homepage and /public-record

- Photography: real team photos and actual event images — no stock imagery

- Data visualisations and charts as hero graphics on the Think Tank and Public Record pages

# 4. Information Architecture & Site Map

traverseminds.ug/ ├── / → Homepage ├── /about → About Traverse Minds │ └── /about/team → Team profiles ├── /security → Traverse Security (Division) │ └── /security/[service] → Individual service pages ├── /public-record → Public Record EA (Product marketing) │ └── /public-record/demo → Interactive demo / waitlist ├── /events → Events hub │ ├── /events/cyber-luncheon → Cyber Luncheon flagship │ └── /events/[slug] → Individual event pages ├── /literacy → Digital Literacy (Division) │ └── /literacy/programmes → All programmes ├── /media → Traverse Media hub │ ├── /media/podcast → Facts & Figures Podcast │ └── /media/[episode-slug] → Individual episode pages ├── /think-tank → Think Tank (Division) │ ├── /think-tank/reports → All publications │ └── /think-tank/[report] → Individual report page ├── /blog → News & updates (all divisions) │ └── /blog/[slug] → Individual posts ├── /contact → Contact / enquiries └── /careers → Open positions records.traverseminds.ug/ → Public Record EA app (separate product)

## 4.1 Navigation Structure

- Primary nav (desktop): Home · Divisions (mega-menu) · Public Record EA · Events · Media · Think Tank · Contact

- Divisions mega-menu: Traverse Security · Public Record EA · Digital Literacy · Traverse Media · Think Tank — each with icon, one-line description, and CTA link

- Mobile navigation: Hamburger drawer with all division links; bottom nav strip for Home / Divisions / Events / Contact

- Footer: All 11 pages + social links (LinkedIn, X/Twitter, Spotify, RSS) + Privacy Policy + Uganda PDPA notice

# 5. Page-by-Page Blueprint

Each page is specified with its sections in display order and all required functions. Priority 1 = launch Day 1; Priority 2 = Week 4–6; Priority 3 = Month 3+.

## Page 1 — Homepage

Page 1: Homepage ¦ / ¦ Priority: 1 (launch day)

SECTIONS (in order) • Navigation (sticky, transparent → solid on scroll) • Hero: bold DM Serif headline + EAC map SVG + 2 primary CTAs • 6-Division grid (icon + name + 1-line description per division) • Featured: Public Record EA product teaser with waitlist link • Latest from Think Tank (3 report cards with download CTAs) • Upcoming event (next Cyber Luncheon — countdown timer) • Facts & Figures Podcast: latest episode embed • Trust signals: client/partner logos auto-scroll strip • Newsletter signup (full-width, above footer) • Footer with full site links KEY FUNCTIONS → Animated hero text (DM Serif, staggered fade-up reveal on load) → Division cards: hover triggers division colour flood + arrow reveal → EAC SVG map with all 5 countries labelled and clickable → Podcast player embed via Transistor/Buzzsprout iframe → Newsletter form → Resend or Mailchimp API with double opt-in → Event countdown timer component (updates live, hides after event) → Trust logo slider (auto-scroll, pause on hover, greyscale → colour on hover) → Scroll-triggered section reveals using Intersection Observer + Framer Motion

## Page 2 — About

Page 2: About Traverse Minds ¦ /about ¦ Priority: 1

SECTIONS (in order) • Mission statement in large DM Serif type • The model: 6-division ecosystem SVG diagram (animated, shows inter-connections) • Vision statement: 'Built for Africa · Driven by Evidence' • Founding story and key milestones timeline (vertical, scroll-triggered) • Team grid with photos, names, titles, divisions, and LinkedIn links • Partners, affiliations, and accreditation logos • Legal / company registration details (credibility for institutional buyers) • CTA: Book an intro call (Calendly embed or booking form) KEY FUNCTIONS → SVG diagram of 6-division ecosystem showing how divisions feed each other → Team card hover: bio expands inline (no page navigation required) → Vertical timeline component with scroll-triggered reveal per milestone → Calendly inline embed for intro call bookings (high-value conversion) → Country flags row (Uganda, Kenya, Tanzania, Rwanda, Burundi) with hover labels → Client logo grid with optional NDA-protected placeholder ('Confidential client')

## Page 3 — Traverse Security

Page 3: Traverse Security ¦ /security ¦ Priority: 1 (revenue page)

SECTIONS (in order) • Hero: 'Uganda's most trusted cybersecurity partner for banks and government' • Services grid: 6 service cards with icon, name, 2-line description, and 'Learn more' link • Engagement process: 4-step timeline (Discovery → Assessment → Report → Remediation) • Compliance frameworks we support: ISO 27001, Bank of Uganda guidelines, NIST, etc. • Why choose Traverse Minds vs imported security firms (differentiator section) • Case studies / client testimonials (redacted organisation names if under NDA) • Certifications, professional memberships, and logos • Service enquiry form: 'Request a free security assessment' KEY FUNCTIONS → Service enquiry form with fields: service type, organisation, size, urgency level → HubSpot pipeline creation → Gated PDF download: Capability Statement (requires email — lead gen) → Security self-assessment quiz (5 yes/no questions → results page with recommendation + contact CTA) → Individual service sub-pages at /security/[service] (penetration-testing, iso-27001, etc.) → Live chat or WhatsApp click-to-chat for high-intent visitors → Schema markup: LocalBusiness, Service types

## Page 4 — Public Record EA

Page 4: Public Record EA ¦ /public-record ¦ Priority: 1 (product marketing)

SECTIONS (in order) • Hero: 'East Africa's government records — intelligently searchable' • What it is: 3 core pillars (Smart Search / Auto-Summarise / Real-time Alerts) • 5-country data coverage: interactive map showing document types per country • Who it's for: law firms, investigative journalists, researchers, government bodies • Feature walkthrough with UI mockup screenshots or animated demos • Pricing tiers: Free / Professional / Enterprise / API Access (toggle monthly/annual) • Ethics and data governance statement (we sell the AI layer, never the public data) • Waitlist / early access signup with persona selector KEY FUNCTIONS → Interactive demo: live search input against 10-20 sample documents (no backend needed for MVP) → Country selector widget: click a country → see list of document types available → Waitlist form: name, email, organisation, persona type (journalist / lawyer / researcher / govt / other) → Pricing toggle: monthly vs annual billing with savings callout → Email notification: 'Notify me when Public Record EA launches' (zero-commitment option) → API documentation preview (static page, link to full docs on launch)

## Page 5 — Events

Page 5: Events ¦ /events ¦ Priority: 2

SECTIONS (in order) • Hero: next upcoming event (full-width featured card with countdown timer) • Cyber Luncheon — permanent flagship section with dedicated branding • All upcoming events grid (card per event: name, date, location, type pill, RSVP button) • Past events gallery (event name, key stat, representative photo) • Speak at our events — speaker submission form • Sponsor an event — sponsor enquiry form KEY FUNCTIONS → RSVP / registration form per event (captures name, email, organisation, dietary requirements if physical) → Countdown timer component for next event (auto-updates) → 'Add to calendar' ICS file generation for Google/Outlook/Apple Calendar → Event type filter tabs: All / Conference / Luncheon / Hackathon / Workshop → Photo gallery with lightbox (past events) → Speaker profile cards (name, title, organisation, talk title) → Event schema markup for Google rich results (EventPosting structured data) → Capacity tracker: shows 'X spots remaining' when near full

## Page 6 — Digital Literacy

Page 6: Digital Literacy ¦ /literacy ¦ Priority: 2

SECTIONS (in order) • Hero: 'Digital safety for every Ugandan — and every organisation they work in' • Audience tracks: Schools / SMEs / Government agencies / NGOs / Individual professionals • Programme cards: each with title, audience, duration, format, level, and enrol button • Learning outcomes section (skills-first, not just course titles) • Delivery formats: In-person Kampala / Online / Hybrid / Custom on-site • Organisation partnerships: bulk booking for teams of 10+ • Impact counter: people trained, schools reached, organisations served • Testimonials from previous cohorts (photos + quotes) KEY FUNCTIONS → Programme filter by audience type × delivery format × level (beginner/intermediate/advanced) → Individual enrolment form: name, email, phone, programme choice, cohort date → Organisation bulk booking form: contact name, org name, headcount, preferred dates, custom requirements → Downloadable programme syllabi (PDF — lead gen: email required) → Facilitator profiles with credentials and specialisations → Waitlist for popular programmes when fully booked

## Page 7 — Traverse Media & Podcast

Page 7: Traverse Media ¦ /media ¦ Priority: 2

SECTIONS (in order) • Hero: Facts & Figures Podcast branding — name, tagline, episode count, subscribe links • Latest episode: large audio player embed + episode title + show notes summary • All episodes grid: searchable, filterable by topic and country • Platform subscribe links: Spotify, Apple Podcasts, Google Podcasts, RSS feed • Policy explainer articles (long-form, data-driven) • Data journalism pieces (charts, maps, key statistics) • Pitch a topic / apply to be a guest CTA KEY FUNCTIONS → Podcast RSS integration: auto-syncs from Transistor.fm or Buzzsprout API into Sanity → Per-episode page: audio player, full show notes (Portable Text), key data points highlighted, source links → Episode search: client-side full-text search with fuse.js (no server needed) → WhatsApp share button (primary sharing mechanism for East Africa) → Episode transcript display (generated externally, stored in Sanity as Portable Text) → Guest submission form: name, organisation, topic pitch, availability → Newsletter signup inline with episode pages: 'Get each episode in your inbox'

## Page 8 — Think Tank

Page 8: Think Tank ¦ /think-tank ¦ Priority: 2

SECTIONS (in order) • Hero: research mandate — 'Independent policy intelligence for East Africa's digital future' • Latest publication (featured, large — title, abstract, author, download CTA) • Research areas: 6 topic cards (Data Protection / AI Governance / Cybersecurity Policy / Open Government / Digital Rights / Public Procurement) • All reports grid with filter (topic × country × year) • Evidence briefs (short-form, 1-2 page rapid summaries) • Regulatory mapping: interactive 5-country comparison data table • Roundtable and OGP activity log • Commission research / become a research partner CTA KEY FUNCTIONS → Gated PDF download: email required → welcome email + HubSpot contact creation → Research filter: topic tags + country selector + year range slider → Citation generator: click 'Cite this report' → returns APA/MLA/Chicago formatted citation → Regulatory mapping tool: compare data protection laws across UG / KE / TZ / RW / BI → Press/media contact: 'Request expert commentary' form with 24hr turnaround SLA → Policy brief email series: subscribe to receive new briefs by topic area

## Page 9 — Blog

Page 9: Blog / News ¦ /blog ¦ Priority: 2

SECTIONS (in order) • Featured post (large hero card — most recent or manually promoted) • Posts grid: 3-column on desktop, 1-column on mobile, with division colour tag • Division filter tabs: All / Security / Events / AI / Literacy / Media / Think Tank • Search bar (client-side, fuse.js) • Sidebar: recent Think Tank reports + next upcoming event • Newsletter subscribe block (inline, non-intrusive) KEY FUNCTIONS → CMS-driven: all posts authored in Sanity with Portable Text body, featured image, author, division tag, tags[] → Division colour pill on each post card (teal for Security, coral for Media, etc.) → Author byline with mini profile photo and role → Reading time estimate (calculated from word count) → WhatsApp share button — priority social share for East African audiences → Related posts: same division or overlapping tags (2-3 per post) → Schema markup: Article and BlogPosting structured data on every post → RSS feed at /blog/rss.xml for syndication

## Page 10 — Contact

Page 10: Contact ¦ /contact ¦ Priority: 1

SECTIONS (in order) • Smart enquiry form with division selector (dynamic fields per division) • Division-specific contact information cards (separate email per team) • Kampala office location + Google Maps embed • Response time commitment (e.g. 'We respond within 1 business day') • Social media links (LinkedIn, X/Twitter, WhatsApp) • Press / media enquiries — separate contact path KEY FUNCTIONS → Dynamic form: selecting a division reveals division-specific fields (Security shows budget range; AI shows use case dropdown) → Form submission pipeline: Resend email notification + HubSpot deal creation + auto-reply to enquirer → Auto-reply email includes: expected response time, relevant division information, team member name → Calendly inline embed for Security and AI bookings (high-value, time-sensitive) → WhatsApp click-to-chat link with pre-filled message (essential for Uganda — more effective than email) → Honeypot spam prevention field (hidden from users, caught server-side) → Uganda PDPA compliant: explicit consent checkbox, privacy policy link, data retention notice

## Page 11 — Careers

Page 11: Careers ¦ /careers ¦ Priority: 3

SECTIONS (in order) • Hero: 'Build East Africa's digital future with us' • Why join: culture, civic mission, team diversity • Open positions grid (CMS-managed, shows 'No current openings' when empty) • Internship and fellowship programme description • Benefits and perks • Team culture photo gallery • Application form with CV upload KEY FUNCTIONS → Job listing cards: title, division colour tag, type (full-time/contract/intern), deadline, apply button → Filter: by division × employment type → Application form: name, email, phone, role applied for, cover letter (text), CV upload (Vercel Blob) → Fallback: 'No current openings? Send us your CV anyway' form always visible → Application → email notification to hiring manager + auto-reply to applicant with timeline → CMS-managed: team can add/remove listings without developer involvement

# 6. Global Component Library

These components appear across multiple pages. Build once, configure per use. All components must support light/dark mode, mobile viewports, and WCAG 2.1 AA accessibility.

## 6.1 Navigation (Navbar)

- Sticky positioned; transparent background when at page top, solid white/dark when scrolled

- Logo left, primary links centre, 'Get in touch' CTA button right

- Desktop: horizontal links with hover underline + Divisions mega-menu on hover/focus

- Mobile: hamburger icon → full-screen drawer with all links, division list, and social icons

- Accessibility: full keyboard navigation, ARIA labels, focus trap in mobile drawer

## 6.2 Division Card

- Icon (SVG, 32px) + division name (H3) + 1-line description + division colour stripe (top border)

- Hover state: background floods with division colour at 10% opacity, arrow icon slides in from left

- Used on: Homepage division grid, About page, mega-menu

- Click: navigates to /[division] page

## 6.3 Lead Form

- Configurable via props: fields list, division routing, submit button text, success message

- Client-side validation with React Hook Form + Zod schema

- On submit: POST to /api/contact → Resend email + HubSpot deal → success state with confirmation

- Honeypot field hidden in DOM for bot spam prevention

- Uganda PDPA: consent checkbox (required), privacy policy link

- Used on: /security, /public-record, /contact, /think-tank, /events

## 6.4 East Africa / EAC Map (SVG)

- SVG outline map of Uganda, Kenya, Tanzania, Rwanda, Burundi

- Each country: clickable, shows tooltip with country name + relevant data (coverage, office, etc.)

- Active state: filled with brand green when country is selected or highlighted

- Used on: Homepage, /public-record (data coverage map)

## 6.5 Event Card

- Fields: event name, date/time, location, type pill (conference/luncheon/hackathon/workshop), thumbnail, RSVP button

- Featured variant: full-width with larger image and countdown timer

- Past variant: greyed-out with 'View recap' instead of RSVP

## 6.6 Report / Publication Card

- Fields: title, topic tags, publication date, author names, short abstract, 'Download PDF' button

- Download triggers email gate (modal) if report is marked gated in Sanity

- Used on: /think-tank, homepage Think Tank section, blog sidebar

## 6.7 Trust Logo Strip

- Horizontally scrolling row of client/partner logos

- Auto-scrolls at 40px/second, pauses on hover

- Logos displayed in greyscale by default, full colour on hover

- Used on: homepage, /about, /security

## 6.8 Podcast Episode Card

- Fields: episode number, title, duration, topic tags, mini play button, share icons

- Mini play button: expands to reveal inline audio player (no page navigation)

- Share buttons: WhatsApp (primary), X/Twitter, Copy link

- Used on: /media hub, homepage podcast section

## 6.9 Newsletter Block

- Email input + subscribe button

- Full-width variant: used above footer across all pages

- Inline sidebar variant: used in /blog sidebar and /think-tank

- On submit: POST to /api/newsletter → double opt-in email sent → success state

- PDPA compliant: 'By subscribing you agree to our Privacy Policy' pre-filled note

# 7. CMS & Backend Architecture

## 7.1 Sanity Content Schemas

| Schema | Key fields |
| --- | --- |
| Post (Blog) | title, slug, author (ref), division (enum), publishedAt, excerpt, body (Portable Text), featuredImage, tags[], seoTitle, seoDescription |
| Report (Think Tank) | title, slug, abstract, authors[], topics[], publishedAt, pdfFile, coverImage, country (enum: UG/KE/TZ/RW/BI/EAC), gated (bool), citationText |
| Event | title, slug, type (enum), date, endDate, location, description (PT), speakers[], registrationUrl, thumbnail, capacity, isFeatured, isPast, galleryImages[] |
| Episode (Podcast) | title, slug, episodeNumber, audioUrl, duration, transcript (PT), showNotes (PT), topics[], publishedAt, guestName, guestOrg |
| Programme (Literacy) | title, slug, audience (enum), format (enum), duration, level (enum), description (PT), syllabusPdf, isActive, nextCohortDate, maxEnrolments |
| Team Member | name, slug, title, division, photo, bio (PT), linkedIn, twitter, isActive, sortOrder |
| Job Listing | title, division, type (full-time/contract/intern), description (PT), deadline, isActive, hiringManagerEmail |
| Service (Security) | title, slug, shortDescription, fullDescription (PT), icon, frameworks[], isActive, sortOrder |

## 7.2 API Route Handlers (Next.js)

- POST /api/contact: Receives form data, validates with Zod, sends Resend email to relevant division team, creates HubSpot contact + deal, returns 200 or structured error

- POST /api/newsletter: Email + consent → Mailchimp/Resend audience list, double opt-in email sent, PDPA-compliant consent logging

- POST /api/waitlist: Public Record EA waitlist: stores to Sanity, sends welcome email with waitlist position, tags by persona type for product research

- POST /api/apply: Job application: validates fields, uploads CV to Vercel Blob, emails hiring manager, sends auto-reply to applicant with timeline

- POST /api/rsvp: Event registration: validates, checks capacity, sends ICS calendar invite, sends confirmation email, updates Sanity event attendance count

- GET /api/og: Dynamic Open Graph image generation via Vercel/Satori — branded 1200×630 share images for every blog post, report, and episode

## 7.3 Data Protection & Legal Compliance

Uganda Personal Data Protection Act 2019 (PDPA) requires: explicit consent for data collection, right to access/delete personal data, data breach notification within 72 hours, and prohibition on transferring personal data outside Uganda without consent. All forms must comply.

- All web forms include: explicit consent checkbox (required), link to Privacy Policy, data retention statement

- Cookie consent banner: GDPR-style, covers analytics (PostHog) and marketing cookies

- No personal data transferred outside East Africa without explicit, informed consent

- Privacy Policy page: must be live before launch, drafted with reference to Uganda PDPA 2019

- Data subject rights: contact@traverseminds.ug for access/deletion requests — 30-day response SLA

# 8. SEO Strategy

SEO is the primary organic growth lever for Traverse Minds. Unlike paid advertising, well-executed SEO compounds — a report published today can drive enquiries for 3 years. Each division has its own keyword cluster targeting different search intents.

## 8.1 Target Keyword Clusters

| Security (commercial intent) • Uganda cybersecurity company • penetration testing Kampala • ISO 27001 Uganda • Bank of Uganda cybersecurity audit • incident response East Africa • data protection compliance Uganda | Public Record EA (informational) • Uganda government data • East Africa open data • public procurement Uganda database • Uganda budget documents online • EAC legislation search • Uganda gazette online |
| --- | --- |

| Think Tank (authority/academic) • data protection law Uganda • AI regulation East Africa • digital rights Uganda PDPA • OGP Uganda open government • cybersecurity policy Uganda 2025 • digital economy regulation EAC | Events (local search) • tech events Kampala 2026 • cybersecurity conference Uganda • Cyber Luncheon Uganda • hackathon Kampala 2026 • tech networking Uganda • digital policy forum East Africa |
| --- | --- |

## 8.2 Technical SEO Requirements

- Structured data: Organisation, LocalBusiness, Event, Podcast, PodcastEpisode, Article, BlogPosting, FAQPage — implement on all relevant pages

- Core Web Vitals: Target: LCP < 2.5s, FID < 100ms, CLS < 0.1. Use Next.js Image component, Google Fonts subsetting, lazy loading below the fold

- XML sitemap: Auto-generated by Next.js from all Sanity content types. Submitted to Google Search Console and Bing Webmaster Tools on launch day

- Canonical URLs: Set on all dynamic pages (blog, reports, episodes) to prevent duplicate content from tag/filter pages

- Local SEO: Google Business Profile (Traverse Minds UG, Kampala). Consistent NAP (Name/Address/Phone) across all pages and business directories

- Hreflang: English (en) at launch. Add Swahili (sw) for key pages in Phase 4 — Kenya/Tanzania audiences

- robots.txt: Allow all, disallow /api/, /studio/ (Sanity CMS). Submit sitemap URL in robots.txt

- Open Graph: Dynamic OG images via /api/og route for all shareable content — critical for WhatsApp/LinkedIn shares

# 9. Mobile-First Strategy

Over 80% of internet traffic in Uganda comes from mobile phones on 3G/4G networks. This is not a desktop website with a mobile version — it is a mobile website that also scales to desktop. Every design and engineering decision must start from a 375px viewport.

## 9.1 Mobile Design Rules

- Touch targets: Minimum 44×44px for all interactive elements. Minimum 8px gap between adjacent tappable elements

- Forms: Single-column layout only on mobile. Input height 48px. Native date pickers. tel inputs trigger numeric keypad. Autofill attributes on all standard fields

- Typography: Minimum 16px body text on mobile (prevents iOS auto-zoom). Line height 1.6 for legibility on small screens

- Navigation: Bottom navigation strip (Home, Divisions, Events, Contact) for thumb-zone reachability on mobile

- Images: Next.js Image with responsive srcSet, WebP format, lazy loading. Skeleton placeholder shown while loading on slow connections

- WhatsApp: WhatsApp click-to-chat on Contact, Events, and every episode page. More effective than email for EAC audiences

## 9.2 Performance Budget (Mobile 3G)

| Metric | Target | How to achieve |
| --- | --- | --- |
| Time to Interactive (3G) | < 3 seconds | Server components, minimal client JS, Cloudflare CDN |
| JavaScript bundle (gzipped) | < 200 KB | Code splitting, dynamic imports, tree shaking |
| Lighthouse mobile score | 90+ | Defer non-critical CSS/JS, optimise images, preconnect to APIs |
| Total page weight | < 500 KB | WebP images, font subsetting, aggressive caching headers |
| Largest Contentful Paint | < 2.5s | Preload hero image, inline critical CSS, edge caching |

# 10. Launch Roadmap

Four phases from zero to fully operational. Revenue-generating pages launch first. Community and product-market validation second. Authority and talent third. Scale fourth.

Weeks 1–3 Phase 1 — Foundation & Revenue Pages Setup: traverseminds.ug domain → Vercel → GitHub repo → Sanity project → design tokens → component library Pages live: Homepage · /security · /contact · /about (no team section yet) Functions live: Security enquiry form → HubSpot pipeline · Newsletter signup · WhatsApp click-to-chat Goal: Begin receiving cybersecurity enquiries on Day 1. This phase funds everything else.

Weeks 4–6 Phase 2 — Community & Waitlist Pages live: /public-record (waitlist landing page) · /events (Cyber Luncheon announcement) · /media (podcast launch, episode 1) · /blog (3 seed articles) Functions live: Public Record EA waitlist form · Event RSVP system · Podcast RSS integration · Blog with Sanity CMS Target: 200+ waitlist signups for Public Record EA. Validates demand before building the product. Target: First Cyber Luncheon RSVP list. First podcast episode published and submitted to Spotify/Apple.

Weeks 7–10 Phase 3 — Authority & Content Pages live: /think-tank (first 2 research reports) · /literacy (programme catalogue) · /about/team (full profiles) · /careers Functions live: Gated PDF downloads → email capture → HubSpot · Programme enrolment forms · Job application pipeline Target: First Think Tank report downloaded 500+ times. OGP Uganda outreach begins. First donor/funder conversation. Target: 500 newsletter subscribers. 3 confirmed sponsors or partners.

Month 4+ Phase 4 — Optimise & Scale Additions: records.traverseminds.ug MVP (Public Record EA first users) · Swahili content layer for Kenya/Tanzania · A/B testing on CTAs · Partner portal Technical: PostHog analytics → conversion rate optimisation · Service worker / offline mode · API documentation site Target: First paying Public Record EA customers. 1,000+ newsletter subscribers. 10+ published Think Tank reports. Target: traverseminds.ug ranking page 1 for 'Uganda cybersecurity company' and 'Uganda open data'.

## 10.1 Team Requirements

| Phase 1–2 (first 6 weeks) • 1 lead developer (Next.js, Sanity, API routes) — full-time • 1 designer (Figma design system + all 11 page mockups) — full-time weeks 1–3, part-time after • 1 content manager (CMS population, seed blog posts, newsletter) — part-time from Week 3 | Phase 3–4 (ongoing) • 1 developer (part-time maintenance + Phase 3 pages) • 1 content manager (full-time: blog posts, reports, podcast show notes, events) • 1 security researcher (Think Tank reports, regulatory mapping) • Podcast host / media lead (episodes, social media) |
| --- | --- |

## 10.2 Success Metrics

| Metric | Month 1 | Month 3 | Month 6 |
| --- | --- | --- | --- |
| Security enquiry form submissions | 5 | 20 | 50+ |
| Public Record EA waitlist signups | 50 | 250 | 500+ |
| Newsletter subscribers | 100 | 400 | 1,000+ |
| Think Tank report downloads | 0 | 200 | 1,000+ |
| Monthly organic website sessions | 500 | 2,000 | 8,000+ |
| Podcast episodes published | 1 | 8 | 20+ |

Traverse Minds UG Built for Africa · Driven by Evidence traverseminds.ug · Kampala, Uganda · March 2026